Meeting Agendas and Minutes

SCRUM Meeting 1 for Project 3

Prepared by: Jose Ortiz

Meeting Date: 3/22/2024

## Meeting Attendees

1. Marvin Fung
2. Alex Beamer
3. Kyle Palermo
4. Sandeep Mishra
5. Nathan Tran

## Meeting Agenda Items

* Complete Inteface Sketches
* Complete Planning Document
* Discuss tasks for product backlog
* Discuss which tasks will complete in sprint 1
* Assign tasks to teamates for sprint 1

## Before The Next Meeting

Plans:

* Finish converting all our backend java files to JavaScript
* Have formed basic layout for each of our interfaces
* Decided on Color Scheme/design for our webpage

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Convert Models to JS | Alex Beamer |
| Convert Database java file to Javascript | Alex Beamer |
| Create Cashier template page | Kyle Palermo |
| Convert functions of GlobalConfig java file to Javascript | Alex Beamer |
| Create Manager template page | Nathan Tran |
| Implement our visual theme based on our design | Kyle Palermo |
| Convert query functions of orders java file to Javascript | Alex Beamer |
| Create Menu board template | Sandeep Mishra |
| Convert query functions of menureport java file to Javascript | Sandeep Mishra |
| Convert query functions of Login java file to Javascript | Alex Beamer |
| Convert query functions of InventoryReport java file to Javascript | Alex Beamer |
| Convert query functions of Inventory Java file to Javascript | Nathan Tran |
| Create Customer template page | Marvin Fung |
| Create image files for menu item buttons | Jose Ortiz |
| Create a menu item button template for customer interface | Kyle Palermo |
| Create Navigation Bar template for customer interface | Marvin Fung |
| Convert query functions of Menu java file to Javascript | Jose Ortiz |
| Create category button for custoemr interface | Marvin Fung |
| Set a color/text scheme for customer interface | Kyle Palermo |
| Create pop up for when menu item button is clicked | Sandeep Mishra |