SCRUM Meeting Retrospective 1 for Project 3

Prepared by: Jose Ortiz

Meeting Date: 3/31/2024

## Meeting Attendees

1. Marvin Fung
2. Alex Beamer
3. Kyle Palermo
4. Sandeep Mishra
5. Nathan Tran

## Meeting Agenda Items

* What we can improve on
* Discuss any concerns with workload
* Go over new branch system and pull request
* Discuss Linter (way to verify our style)
* Establish new perspective going into the next sprint

## Status Update Since Last Meeting

Accomplishments:

* Completed all tasks and have passed review
* We have an MVP product
* Converted all query functions to JavaScript

Tasks Completed:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Convert Models to JS | Alex Beamer | Yes |
| Convert Database java file to Javascript | Alex Beamer | Yes |
| Create Cashier template page | Kyle Palermo | Yes |
| Convert functions of GlobalConfig java file to Javascript | Alex Beamer | Yes |
| Create Manager template page | Nathan Tran | Yes |
| Implement our visual theme based on our design | Kyle Palermo | Yes |
| Convert query functions of orders java file to Javascript | Alex Beamer | Yes |
| Create Menu board template | Sandeep Mishra | Yes |
| Convert query functions of menureport java file to Javascript | Sandeep Mishra | Yes |
| Convert query functions of Login java file to Javascript | Alex Beamer | Yes |
| Convert query functions of InventoryReport java file to Javascript | Alex Beamer | Yes |
| Convert query functions of Inventory Java file to Javascript | Nathan Tran | Yes |
| Create Customer template page | Marvin Fung | Yes |
| Create image files for menu item buttons | Jose Ortiz | Yes |
| Create a menu item button template for customer interface | Kyle Palermo | Yes |
| Create Navigation Bar template for customer interface | Marvin Fung | Yes |
| Convert query functions of Menu java file to Javascript | Jose Ortiz | Yes |
| Create category button for customer interface | Marvin Fung | Yes |
| Set a color/text scheme for customer interface | Kyle Palermo | Yes |
| Create pop up for when menu item button is clicked | Sandeep Mishra | Yes |

## Before The Next Meeting

Plans:

* Keep getting familiar with new branch system
* Make sure we are documenting our code as we move along
* Review original code and see how we can improve the structure/layout
* Be ready to discuss what tasks we need to implement in upcoming sprint planning meeting

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Make changes to database schema | Group effort |
| Document inventory.ts file | Jose Ortiz |
| Document menu.ts file | Jose Ortiz |