SCRUM Meeting Agendas and Minutes

SCRUM Planning Meeting for Project 3 Sprint 2

Prepared by: Jose Ortiz

Meeting Date: 4/1/2024

## Meeting Attendees

1. Marvin Fung
2. Alex Beamer
3. Kyle Palermo
4. Sandeep Mishra
5. Nathan Tran

## Meeting Agenda Items

* Go over backlog and review tickets (I'll explain more)
* Discuss tasks distribution
* Discuss if any new tasks should be implemented
* Clear up any concerns

## Status Update Since Last Meeting

Accomplishments:

* Completed all our tasks we needed
* Went over as a group what we felt strong and what we need improvement on

Task Assignments:

|  |  |  |
| --- | --- | --- |
| **Task Description** | **Assigned to** | **Completed? (yes/no)** |
| Modifying database schema for upcoming sprint | Alex Beamer | Yes |

## Before The Next Meeting

Plans:

* Have a rough draft for each page in the making
* Have some functionality in all our interfaces
* Start API implementation for parts of our code where applicable

Task Assignments:

|  |  |
| --- | --- |
| **Task Description** | **Assigned to** |
| Create login interface | TBD |
| Create edit menu page in Manager interface | Nathan Tran |
| Implement interface to be able to use touch interaction to navigate the interface | Jose Ortiz |
| Implement a text to audio feature | Marving Fung |
| Implement OpenWeather | Alex Beamer |
| Create tax functionality for orders | Kyle Palermo |
| Implement text enlarger and the button for it | Sandeep Mishra |
| Implement translation of website | Alex Beamer |
| Create css format of buttons | Kyle Palermo |
| Create manage inventory page in manager interface | Nathan Tran |
| Create graphing data page in manager interface | Sandeep Mishra |
| Create report page in manager interface | Jose Ortiz |
| Implement functionality to Cashier page | Kyle Palermo |
| Implement functionality to Customer page | Marving Fung |
| Create order page in Customer directory | Marving Fung |
| Create checkout page in customer directory | Marvin Fung |
| Create multiple links when menu board interface is clicked | Jose Ortiz |
| Make changes to database schema | Alex Beamer |
| Modify database and create query functions we may need in future | Alex Beamer |
| Create Gloabal Styling | Kyle Palermo |

## Minutes from Previous Meeting

From our previous meeting, we went over what we did well and what we needed to improve. This helped us establish a new mindset going into the next sprint with new ideas of what we can do to improve our efficiency. We also discussed how to use linter to help us make sure we are applying everything we need correctly. Lastly, we discussed any roadblocks and brainstormed solutions for them. After conducting the fist of five vote, we had an average of 3 points because we are concerned time wise but if we keep a timely pace, we should be good.